Project Plan A

Task	Response	Support	Supervisor
Database ‘Additions’ 2 Days [start 14-10] Dead Line 15-10 /10pm	Sallam - Menna S. / Leader of Session make a plan’Sallam’	Aya H. - Rewaa -Habiba K.	Sallam
Database ‘Testing’ 1 Days [start 16-10] Dead Line 16-10 /10pm / Dashboard ‘Additions’ 5 Days [start 17-10] Dead Line 21-10 /10pm	Aya H. - Rewaa -Habiba K. / Sallam - Menna S. - Aya H. - Rewaa -Habiba K. / Leader of Session make a plan’Sallam’ / Leader of Session make a plan’Faris’	Sallam - Menna S. / Sallam - Menna S. - Aya H. - Rewaa -Habiba K.	Sallam / Sallam
UI/UX ‘Additions’ / 7 Days / [start 14-10] / Deadline:20-10 /10pm	Hiba M. - Shorouk	-------	Sallam - Faris
Front end Work / 10 Days / [start 17-10] / Deadline:26-10 /10pm	Faris - Bishoy – Mario - Hager – Sylvia – Yustina -Salma – Rana – Reem - Sandy	Faris – Sallam - Bishoy – Mario - Hager – Sylvia – Yustina -Salma – Rana – Reem - Sandy	Sallam - Faris
Testing / 2Days / [start 17-10] / Deadline:29-10 /10pm	all / Leader of Session make a plan’Sallam’	all	Sallam

Created by Sallam Rady – 12 October 2021